# Project Planning Phase

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 2022-10-29 |
| Team ID | PNT2022TMID31953 |
| Project Name | Skill and Job Recommender Application |
| Team Members | Tariq Jamal A  Gokuldass A  Mohammed Arshad Z  Rithisha R |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement** | **User**  **Story Number** | **User Story / Task** | **Priority** | **Acceptance criteria** | **Team Members** |
| Sprint-1 | UI Design | USN-1 | As a user, I can see and experience an awesome user interface in the website | Medium | Better Impression about a website | Gokuldass A,  Rithisha R |
| Sprint-1 | Registration | USN-2 | As a user, I can register for the application by entering my email, password, and confirming my password. | High | I can access my account I  dashboard | Tariq Jamal A ,  Mohammed Arshad Z |
| Sprint-1 |  | USN-3 | As a user, I will receive confirmation email once I have registered for the application | High | I can receive confirmation email &  click confirm | Gokuldass A,  Mohammed  Arshad Z |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Facebook | Low | I can register & access the dashboard with Facebook Login | Mohammed Arshad Z,  Rithisha R |
| Sprint-1 |  | USN-5 | As a user, I can register for the application through Gmail | Medium | I can receive confirmation email &  click confirm | Tariq Jamal A,  Rithisha R |
| Sprint-1 | Login | USN-6 | As a user, I can log into the application by entering email & password | High | I can access my account I  dashboard | Tariq Jamal A,  Mohammed Arshad Z |
| Sprint-1 | Flask | USN-7 | As a user, I can access the website in a second | High | I can access my account I  dashboard | Mohammed Arshad Z,  Gokuldass A |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Priority** | **Acceptance criteria** | **Team Members** |
| Sprint-1 | Dashboard | USN-8 | As a user, If I Logged in correctly, I can view my dashboard and I can navigate to any pages which are already listed there. | High | I can access all the pages/ dashboard | Tariq Jamal A |
|  |  |  | Submission Of Sprint-1 |  |  |  |
| Sprint-2 | User Profile | USN-9 | As a user, I can view and update my details | Medium | I can modify my details/data | Tariq Jamal A,  Gokuldass A,  Mohammed Arshad Z |
| Sprint-2 | Database | USN-10 | As a user, I can store my details and data in the website | Medium | I can store my data | Rithisha R,  Gokuldass A |
| Sprint-2 | Cloud Storage | USN-11 | As a user, I can upload my photo, resume and much more in the website. | Medium | I can Upload my documents and details | Tariq Jamal A,  Mohammed Arshad Z |
| Sprint-2 | Chatbot | USN-12 | As a user, I can ask the Chatbot about latest job openings, which will help me and show the recent job openings based on my profile. | High | I can know the recent job openings | Tariq Jamal A,  Gokuldass A |
| Sprint-2 | Identity-Aware | USN-13 | As a User, I can access my account by entering by correct login credentials. My user credentials is only displayed to me. | High | I can have my account safely | Rithisha R,  Mohammed Arshad Z |
|  |  |  | Submission of Sprint-2 |  |  |  |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Priority** | **Acceptance criteria** | **Team Members** |
| Sprint-3 | Sendgrid service | USN-14 | As a user, I can get a notification or mail about a job opening with the help of sendgrid service. | Medium | I can get a notification in a second. | Mohammed Arshad Z,  Gokuldass A |
| Sprint-3 | Learning Resource | USN-15 | As a user, I can learn the course and I will attain the skills which will be useful for developing my technical skills. | High | I can gain the knowledge and skills | Tariq Jamal A,  Rithisha R, |
| Sprint-3 | Docker | USN-16 | As a user, I can access the website in any device | High | I can access my account in any device | Tariq Jamal A,  Gokuldass A |
| Sprint-3 | Kubernates | USN-17 | As a user, I can access the website in any device | High | I can access my account in any device | Tariq Jamal A,  Gokuldass A |
| Sprint-3 | Deployment in cloud | USN-18 | As a user, I can access the website in any device | High | I can access my account in any device | Rithisha R,  Mohammed Arshad Z,  Gokuldass A |
| Sprint-3 | Technical support | USN-19 | As a user, I can get a customer care support from the website which will solve my queries. | Medium | I can tackle my problem & queries. | Tariq Jamal A,  Rithisha R |
|  |  |  | Submission of Sprint-3 |  |  |  |
| Sprint-4 | Unit Testing | USN-15 | As a user, I can access the website without any interruption | High | I can access the website without any interruption | Tariq Jamal A,  Mohammed Arshad Z,  Gokuldass A,  Rithisha R |
| Sprint-4 | Integration testing | USN-16 | As a user, I can access the website without any interruption | High | I can access the website without any interruption | Tariq Jamal A,  Mohammed Arshad Z,  Gokuldass A,  Rithisha R |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Priority** | **Acceptance criteria** | **Team Members** |
| Sprint-4 | System testing | USN-17 | As a user, I can access the website without any interruption | High | I can access the website without any interruption | Tariq Jamal A,  Mohammed Arshad Z,  Gokuldass A,  Rithisha R |
| Sprint-4 | Correction | USN-18 | As a user, I can access the website without any interruption | High | I can access the website without any interruption | Tariq Jamal A,  Mohammed Arshad Z,  Gokuldass A,  Rithisha R |
| Sprint-4 | Acceptance testing | USN-19 | As a user, I can access the website without any interruption | High | I can access the website without any interruption | Tariq Jamal A,  Mohammed Arshad Z,  Gokuldass A,  Rithisha R |
|  |  |  | Submission of Sprint-4 |  |  |  |

**Sprint Delivery planning:**

Project Tracker, Velocity & Burndown Chart

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| Sprint-1 | 20 | 6 Days | 2022-10-30 | 2022-11-04 | 20 | 2022-11-04 |
| Sprint-2 | 20 | 5 Days | 2022-11-05 | 2022-11-09 | 20 | 2022-11-09 |
| Sprint-3 | 20 | 6 Days | 2022-11-10 | 2022-11-15 | 20 | 2022-11-15 |
| Sprint-4 | 20 | 4 Days | 2022-11-16 | 2022-11-19 | 20 | 2022-11-19 |

# Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let's calculate the team's average velocity (AV) per iteration unit (story points per day)

Average velocity = sprint duration / velocity

= 10 / 20 = 1 / 2

# Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

**Burndown Chart**

## 30

**25**

## 20

**15**

## 10

**5**

## 0

**Sprint 1 Sprint 2 Sprint3 Sprint 4**

## Pl anned Act ua l